# Learning Academy - Business Requirements for Development

For: DevPixel Development Team

Prepared by: Brian Simmons & Ankita Awasthi

Date: January 30, 2026

Version: Draft 1.0 - FOR REVIEW

Next Review: (Week of Feb 3, 2026)

## DOCUMENT PURPOSE

This document provides DevPixel with business requirements in bullet-point format as requested. Sections marked [NEEDS INPUT] require clarification before development can begin. Sections marked [DRAFT] contain information extracted from working sessions but need validation.

Development Timeline:

- February: Development begins

- May: Code complete

- June: Testing

- July: Launch at conference

## 1. USER WORKFLOWS

### 1.1 Individual Subscriber Journey (B2C) - MVP SCOPE

Purchase & Enrollment:

- User visits Learning Academy marketing page or ISTE+ASCD website

- User selects individual subscription (Annual Term)

- Logs in or creates a new account (username, password, email, plus demo fields (ISTE-ASCD portal)

- User completes purchase through Fonteva storefront (credit card payment or Offline payment method)

- [AUTOMATIC] Salesforce receives order from Fonteva

- [Automatic] Subscription record is created for the LA Individual with a one year term with status = Active

  - Related Course connection is created in Salesforce for LA learning path

- [AUTOMATIC] Salesforce triggers API call to D2L Brightspace

- [AUTOMATIC] D2L enrolls user in org unit 10992 (Learning Academy - Individuals)

- User receives welcome email with D2L login credentials from Salesforce

- The user clicks a link in the email and lands on the Learning Academy enrollment page [BRIGHTSPACE LP TIED TO ORG UNIT ID?]

Browse & Self-Enroll:

- User logs into D2L Brightspace

- User sees Learning Academy catalog (30-40 courses available through org unit 10992)

- User browses courses using D2L's "Discover" tool

- User can filter by topic, duration, or certificate type

- User clicks "Enroll" button on desired course

- [AUTOMATIC - TBD MECHANISM] D2L notifies Salesforce of enrollment [CRITICAL GAP - See Section 8]

- [AUTOMATIC] Salesforce creates Course Connection record

  - Dates should align with the subscription dates

- Course appears in user's "My Courses" dashboard in D2L

Complete Course:

- User accesses course content in D2L

- User completes modules, activities, and assessments

- D2L tracks progress and completion

- Upon completion, D2L issues certificate based on the release conditions set in D2L

- [AUTOMATIC - TBD] D2L syncs completion status to Salesforce [NEEDS INPUT: Real-time or batch?]

- User can download certificate from D2L

- [TBD: Do certificates sync to Salesforce for records?]

Subscription:

  - Subscription record is created for the LA Individual subscription purchaser with one year term

  - LA item is set up in Fonteva as a subscription.

  - No grace period

- Status:

  - Active:

    - Subscription record is created for the LA Individual subscription purchaser with one year term with status = Active. Access to the LA Learning path in D2L is controlled by the subscription term start date and subscription expiry date.

  - Expired:

    - [NEEDS INPUT] Does the user receive renewal reminders before expiration?

    - [NEEDS INPUT] What happens on expiration date? Immediate access removal or grace period?

    - [NEEDS INPUT] Does the user keep completed course data and certificates?

    - [NEEDS INPUT] If the user renews, does progress carry over?

    - [SCOPE DECISION NEEDED] Is expiration/renewal logic in MVP or Phase 2?

  - Cancelled:

    - When the subscription is cancelled, the related enrollment record should be cancelled in SF and the user should be unenrolled from the LA learning path immediately

- Renewal Flow:

### 1.2 District Admin Journey (B2B) - PHASE 2 (NOT MVP)

Purchase & Onboarding:

- District negotiates subscription with ISTE+ASCD sales team

- Sales team enters subscription details in Salesforce:

  - Organization name

  - Total seat count (FTE-based cap)

  - Contract start/end dates

  - Primary admin contact information

  - Billing details

- [CURRENT STATE] Customer success team (Brady/Jen) schedules onboarding call

- [FUTURE STATE - DESIRED] District admin receives automated onboarding email with self-service portal link

- Admin creates account credentials

- [AUTOMATIC] Salesforce triggers D2L API to create district-specific org unit under parent 6606>District and School Unit 10877> district specific org unit

- [AUTOMATIC] Admin user enrolled in district org with "Institutional Admin" role

User Management:

- Admin logs into User Management Module (UMM) - [NOTE: This is Salesforce-based, not D2L]

- Admin sees dashboard showing:

  - Subscription ID

  - Organization name

  - Total seats purchased

  - Current enrollment count (active users)

  - Inactive users count

  - Remaining capacity

- Admin can perform these actions:

  - Add single user: Fill web form with name, email, role (learner or admin)

  - Bulk upload users: Upload CSV file with user roster

  - Update user information: Edit name, email for corrections

  - Change user role: Convert learner to institutional admin (or vice versa)

  - Move users between schools: If district has multiple buildings, reassign users to different sub-orgs

  - Search/filter users: Find specific users by name, email, status

  - Toggle active/inactive: Show/hide inactive users in list

    - It should update their status within the LA District Level Learning Path only vs D2L access level since the same user can be a part of multiple programs.

  - View individual user details: See last login history, course completions

- [AUTOMATIC] All user changes in UMM push to D2L immediately (not batch)

- [AUTOMATIC] Salesforce validates against subscription cap before allowing new enrollments

- [BUSINESS RULE] Hard stop if district attempts to exceed purchased seat count [See Section 3.3]

Monitor Progress:

- Admin can view district-wide reports [NEEDS INPUT: Which specific reports? See Section 2]

- Admin can see which users have logged in

- Admin can see course enrollment counts by course

- Admin can see completion rates

- [TBD] Can admin see individual learner grades/scores, or just completion status?

- [TBD] Real-time dashboard vs scheduled reports?

Manage Access:

- Admin can deactivate users who leave the district

- [NEEDS INPUT] Does deactivation free up a seat immediately for reuse?

- Admin can reactivate users if they return

- Admin can request seat expansion from ISTE+ASCD (sales process)

### 1.3 District Learner Journey (B2B) - PHASE 2

Invitation & Access:

- District admin adds learner to UMM (see 1.2 above)

- [AUTOMATIC] Salesforce creates user record

- [AUTOMATIC] D2L receives user enrollment in district org unit

- Learner receives welcome email with D2L credentials

- Learner clicks link and lands on [TBD: Custom district page or generic page?]

Browse & Enroll:

- Learner logs into D2L Brightspace

- Learner sees Learning Academy course catalog (filtered by district's subscription level)

- [BUSINESS RULE] Learner can only see courses available to their org unit

- Learner browses and self-enrolls in courses (same as individual subscriber in 1.1)

- All subsequent steps same as individual subscriber

Key Differences from B2C:

- Learner didn't purchase subscription (district did)

- Learner may have district-specific branding or customization

- Learner's progress visible to district admin

- Access tied to district subscription, not individual payment

### 1.4 ISTE Staff Journey (Operations & Support)

Sales & Subscription Management:

- Sales team enters new subscriptions in Salesforce (Fonteva)

- Sales team sets subscription details:

  - Seat count/cap

  - Start/end dates

  - Pricing

  - Organization hierarchy (if B2B with multiple schools)

- [AUTOMATIC] Salesforce triggers org unit creation in D2L

- Sales team can modify subscriptions (expansions, contractions)

Customer Success & Support:

- [CURRENT STATE] Customer success team (Brady/Jen) conducts onboarding calls

- [FUTURE STATE] Customer success focuses on relationship building, not manual roster management

- Customer success can access UMM to support districts

- Customer success can see all district data (not limited to single org)

- Customer success can override caps with approval [TBD: Approval workflow?]

- Support team can troubleshoot enrollment issues

- Support team can manually enroll users if automation fails

Reporting & Analytics:

- Operations team runs reports [NEEDS INPUT: See Section 2]

- Finance team runs billing/usage reports for renewals

- Product team reviews adoption and engagement metrics

- Marketing team pulls data for case studies and testimonials

System Administration:

- IT team manages Salesforce-D2L integration

- IT team monitors API health and error logs

- IT team handles technical support escalations

- IT team manages Badgr

## 2. REPORTING REQUIREMENTS [CRITICAL INPUT NEEDED]

STATUS: This section requires input from Carm's team before development can proceed. Reports drive data synchronization requirements.

Questions to Answer:

- What specific reports are needed?

- Who runs each report? (Role-based access)

- How often is each report run? (Daily, weekly, monthly, quarterly, real-time)

- What data fields must be in each report?

- Where are reports generated? (Salesforce, D2L, or both)

- Which reports are MVP vs Phase 2?

Placeholder Examples (Need Validation):

- Subscription Usage Report (for renewals)

- Course Enrollment by Topic Report

- Completion Rate by Organization

- User Activity Report (logins, time spent)

- Certificate Issuance Report

- Seat Utilization Report (for cap management)

- Revenue by Subscription Type

- [ADD MORE BASED ON STAKEHOLDER INPUT]

Data Architecture Principle (from DevPixel):

- "Don't use D2L like a database" - data needed for reports should be synced to Salesforce

- Mirror necessary data in Salesforce for reporting performance

- But don't mirror everything (maintenance burden)

- Decision needed: What data MUST be in Salesforce for reports?

## 3. CONTROL LEVELS & PERMISSIONS

### 3.1 District Admins CAN Do:

User Rostering:

- Add individual users via web form

- Bulk upload users via CSV file

- Update user information (name, email, role)

- Change user roles (learner ↔ institutional admin)

- Move users between schools within their district

- Deactivate/reactivate users

Visibility & Monitoring:

- View all users in their organization

- See enrollment counts (total, active, inactive)

- Filter and search users

- View subscription details (ID, org name, seat count)

- View district-wide completion and progress data

- [TBD] Access to what level of detail? (Individual grades or just completion?)

Self-Service (Phase 2 Aspiration):

- Upload rosters without manual support

- Manage seats independently within cap

- Generate their own usage reports

- Submit support tickets within platform

### 3.2 District Admins CANNOT Do:

System & Data:

- Access other districts' data or users

- Exceed their purchased subscription cap [Hard stop - see 3.3]

- Modify course content or structure

- Access detailed grade/assessment data [TBD: Confirm this restriction]

- Change subscription terms (seats, dates, pricing)

- See other districts' organizations

Configuration:

- Modify org unit structure in D2L

- Change integration settings

- Access Salesforce admin functions

- Create or modify custom reports (rely on standard reports)

### 3.3 Subscription Cap Enforcement - CRITICAL BUSINESS RULE

Context: "This could blow our business model if we can't limit beyond the number they paid for" - Carm

Business Rule:

- Subscription cap applies at DISTRICT level, not per school

- Example: Miami-Dade purchases 272 seats → that's the hard cap across ALL schools

- Cap stored in Salesforce as source of truth

- Enrollment count includes all rostered users (active + inactive) [TBD: Or just active users?]

Enforcement Mechanism: [NEEDS DECISION - CRITICAL]

- Option A: Salesforce pre-validates before calling D2L API (prevents over-enrollment)

  - Pro: Clean user experience, no orphaned records

  - Con: Extra API round-trip, potential performance impact

- Option B: D2L API returns error if cap exceeded, Salesforce handles

  - Pro: Simpler architecture

  - Con: Error state to manage, user sees failure message

- Option C: Soft warning at 90%, hard stop at 100%

  - Pro: Gives districts planning visibility

  - Con: More complex logic

User Experience When Cap Reached: [NEEDS INPUT]

- Does the admin see a warning before hitting the cap?

- What message does the admin see at cap?

- Can admin request expansion in-platform, or must contact sales?

- Is there a grace period or hard stop?

Edge Cases: [NEEDS INPUT]

- Do inactive users count toward cap?

- Can districts over-roster knowing some users won't log in?

- What happens at contract year crossover? (D2L contract year vs district subscription year misalignment)

- How does cap enforcement work during annual D2L contract renewal when mid-year subscriptions exist?

- An educator can be a part of multiple schools (contractors/part time/temp staff)

### 3.4 ISTE Staff CAN Do:

Administrative Access:

- Access all district organizations (not limited to single org)

- View cross-organizational data and reports

- Override caps with approval [TBD: What approval workflow?]

- Modify subscription terms in Salesforce

- Manually enroll/unenroll users for support purposes

- Generate custom reports and analytics

Support & Operations:

- Troubleshoot integration issues

- Access API logs and error reports

- Manage technical escalations

- Provide onboarding and training support

- Process renewals and expansions

### 3.5 Automated Processes (System Behaviors):

Triggered by Salesforce:

- Subscription purchase → D2L org unit creation

- User added to UMM → D2L user enrollment

- User role change → D2L role update

- User moved between schools → D2L org unit update

- Subscription expiration → [TBD: Access removal? How?]

Triggered by D2L:

- User clicks "Enroll" in course → [TBD MECHANISM] → Salesforce Course Connection created

- User completes course → [TBD SYNC] → Salesforce completion record updated

- Certificate issued → [TBD] → Salesforce notified?

- User logs in → [TBD] → Salesforce activity tracked?

Scheduled/Batch:

- [NEEDS INPUT] What data syncs on schedule vs real-time? (See Section 6)

## 4. MVP SCOPE DEFINITION [CRITICAL DECISIONS NEEDED]

STATUS: Requires explicit prioritization decisions from Carm + Leadership.

### 4.1 CONFIRMED IN SCOPE - July 2026 Launch

B2C Focus:

- Individual subscription purchase flow (Fonteva storefront)

- Automatic org unit enrollment (Salesforce → D2L)

- Course self-enrollment tracking (D2L → Salesforce) [Mechanism TBD - Section 8]

- Single static enrollment page for all B2C users (D2L LP automation)

- User login and authentication via D2L

Infrastructure:

- Salesforce-D2L API integration (bidirectional)

- Data sync for [TBD: Which data elements?]

- Error handling and logging

- Basic monitoring and alerts

### 4.2 NEEDS DECISION - In Scope or Phase 2?

The following items require explicit GO/NO-GO decisions:

- ❓ Enrollment expiration/renewal logic: Does subscription expiration trigger automatic access removal? Or Phase 2?

- ❓ Payment plans: Monthly installments or annual only at launch?

- ❓ Specific reports: Which reports MUST be available at launch? (See Section 2)

- ❓ Grade sync to Salesforce: Do course grades sync back, or just completion status?

- ❓ Certificate tracking in Salesforce: Are certificates stored/tracked in Salesforce or just D2L?

- ❓ Progress tracking granularity: Module-level or just course-level completion?

- ❓ User profile updates: If user changes email in D2L, does it sync to Salesforce?

- ❓ Pilot automation: Does pilot launch need full automation, or manual workaround acceptable?

### 4.3 CONFIRMED OUT OF SCOPE - Phase 2 (Post-July)

B2B District Functionality:

- District subscriptions and sales process

- User Management Module (UMM) for district admins

- District-specific org unit hierarchies

- District admin dashboard

- Multi-school roster management

- Custom district enrollment pages

Self-Service Enhancements:

- Self-service district onboarding portal

- Automated roster validation

- Admin self-service reporting

Advanced Features:

- Renewal automation workflows

- Advanced analytics and predictive modeling

- Learning path recommendations

- Gamification/badges

- Mobile app (if not already provided by D2L)

- Integration with other learning platforms

Witsby Migration:

- Data migration from Witsby to Learning Academy

- Witsby UMM parity features

- Witsby to D2L data transition

### 4.4 Launch Strategy

Pilot Phase:

- [TBD] How many pilot participants?

- [TBD] Pilot start date?

- [TBD] What's being tested in pilot? (Full automation or bridge strategy?)

- [TBD] Pilot feedback loop and iteration plan?

July Launch:

- Conference announcement (end of June 2026)

- B2C subscriptions available for purchase

- Marketing campaign launch

- Support infrastructure ready

- Iterative improvements based on early adopter feedback

## 5. DATA SYNCHRONIZATION REQUIREMENTS

### 5.1 Data That MUST Be in Salesforce [NEEDS INPUT]

Rationale (from DevPixel): "Mirror necessary data in Salesforce for reporting and analytics - don't query D2L each time"

Subscription & User Data (Known):

- Subscription records (org, seats, dates, pricing)

- User enrollment in org units

- Course enrollment records (Course Connection object)

- [TBD] Completion status and dates

- [TBD] Certificate issuance records

- [TBD] Login activity and timestamps

- [TBD] Course progress percentage

- [TBD] Grades/scores

- [TBD] Time spent in courses

Reason for Each: [NEEDS INPUT - Tied to Section 2 Reporting Requirements]

- What reporting or operational process requires each data element in Salesforce?

- Example: Course completion status needed for renewal decision-making

- Example: Login activity needed for adoption metrics

### 5.2 Data That MUST Be in D2L (Known)

Course Delivery & Learning:

- Course content, modules, activities

- Assessments and quizzes

- Grading and feedback

- Course progress tracking

- Discussion forums and collaboration tools

- Certificates and credentials

- Learning paths and course visibility rules

User Experience:

- User profiles and preferences

- Course enrollments and access

- "My Courses" dashboard

- Calendar and due dates

- Notifications and announcements

### 5.3 Data Synchronization Frequency [NEEDS DECISIONS]

Questions to Answer:

- Which data needs real-time sync vs batch?

- What's the acceptable latency for each data type?

- What are API rate limits we need to respect?

Data Types to Define:

| Data Element | Sync Frequency | Rationale |
| --- | --- | --- |
| User org unit enrollment | [TBD] Real-time? | Immediate access needed |
| Course self-enrollment | [TBD] Real-time? Polling interval? | CRITICAL DECISION |
| Course completion | [TBD] Real-time? Daily batch? | Depends on reporting needs |
| Grades/scores | [TBD] Daily? Weekly? Never? | Do we need this in Salesforce? |
| User profile updates | [TBD] Real-time? Daily? | Email changes need sync? |
| Login activity | [TBD] Real-time? Daily? | For analytics only? |
| Certificate issuance | [TBD] Real-time? Daily? | For records/reporting |
| Progress tracking | [TBD] Real-time? Hourly? | For dashboards |

Technical Constraints:

- D2L does NOT support webhooks (confirmed in earlier call)

- Must use polling or scheduled API calls for D2L → Salesforce sync

- Salesforce → D2L can be push-based (API calls on trigger)

### 5.4 Data Storage & Architecture

Salesforce Data Model: [NEEDS INPUT FROM ANKITA/DEVPIXEL]

- What objects store Learning Academy data?

- Course Connection object for enrollments?

- Custom objects for org unit mapping?

- Contact fields for D2L user IDs?

- How is course offering data stored?

## 6. ORG UNIT STRUCTURE & IDs

### 6.1 Current Org Unit Hierarchy (Known)

Parent Org Unit:

- 6606 - Learning Academy (top level)

Department-Level Org Units:

- Learning Academy departments exist under 6606

- [TBD] Exact IDs and names from Ankita's document (post-sandbox refresh)

Individual Learner Org Unit:

- 10992 - Learning Academy Individuals (for B2C subscribers)

District Org Units (Phase 2):

- Custom org units created per district subscription

- Org units created dynamically when district subscription is entered

- Hierarchy: 6606 → District Org → School Orgs (if multi-building)

- [TBD] How many district orgs to expect? (10? 100? 1000?)

### 6.2 Roles & Permissions (D2L)

Known Roles:

- Learner - Standard course participant

- Institutional Admin - District-level administrator (for B2B)

- [TBD] Are there other roles? (Instructor, Observer, etc.)

Role Definitions: [NEEDS INPUT FROM ANKITA]

- What can each role do in D2L?

- What data can each role see?

- How do roles map to Salesforce permissions?

### 6.3 Course Visibility & Access (D2L)

Learning Paths & Discover Tool:

- D2L's native "Learning Path" feature controls course visibility

- "Discover" tool allows learners to browse available courses

- Course visibility filtered by org unit enrollment

- [TBD] Is this configuration-only, or does it require custom development?

- [TBD] Who manages course visibility rules? (ISTE staff? Automated?)

Business Rule:

- Learners can only see and enroll in courses available to their org unit

- Individual subscribers (org 10992) see all Learning Academy courses [TBD: Or subset?]

- District learners see courses based on district's subscription level [TBD: Different course sets per district?]

## 7. COURSE SELF-ENROLLMENT FLOW [CRITICAL GAP - HIGHEST PRIORITY]

STATUS: This is the #1 blocker for DevPixel to start development. Mechanism is undefined.

### 7.1 User Action & System Response

User Experience:

- Learner logs into D2L Brightspace

- Learner browses course catalog using Discover tool

- Learner clicks "Enroll" button on desired course

- D2L enrolls learner in course (instant access)

- Course appears in learner's "My Courses" dashboard

- Learner can immediately start coursework

Behind the Scenes - NEEDS DEFINITION: 7. [CRITICAL QUESTION] How does Salesforce learn about this enrollment?

### 7.2 Integration Options [NEEDS DECISION]

Known Constraint: D2L does NOT have webhook capability (confirmed in earlier D2L call)

Option A: Polling-Based Sync

- Salesforce queries D2L API on schedule (every X minutes)

- API endpoint: [TBD - Which D2L endpoint provides enrollment data?]

- Polling frequency: [TBD - Every 5 min? 15 min? 1 hour?]

- Salesforce retrieves new enrollments since last poll

- Salesforce creates Course Connection records for new enrollments

- Pro: Relatively simple architecture

- Con: Not real-time, potential lag in data

Option B: D2L-to-Salesforce Push

- D2L makes API call to Salesforce when enrollment happens

- Salesforce API endpoint receives enrollment data

- Salesforce creates Course Connection record immediately

- Pro: Real-time data sync

- Con: Requires D2L to call external API (is this possible/reliable?)

Option C: Hybrid Approach

- Real-time push for critical events (enrollment)

- Batch polling for bulk data (completion, progress)

- Pro: Balance of real-time and efficiency

- Con: More complex to build and maintain

DECISION NEEDED: Which approach to use?

### 7.3 Data Payload [NEEDS SPECIFICATION]

What data gets sent from D2L to Salesforce?

- Required:

  - User ID (D2L user identifier + Salesforce Contact ID mapping)

  - Course ID (D2L course identifier)

  - Enrollment timestamp

  - [TBD] Enrollment status (active, completed, dropped)?

- Optional:

  - Org unit ID (which org was user enrolled under)

  - Enrollment type (self-enroll vs admin-enrolled)

  - Expected completion date

  - [TBD] Others?

Data Mapping:

- How does D2L User ID map to Salesforce Contact ID?

- How does D2L Course ID map to Salesforce Course object?

- What Salesforce object stores this data? (Course Connection? Custom object?)

### 7.4 Error Handling [NEEDS DEFINITION]

Failure Scenarios:

- What happens if Salesforce API is down when D2L tries to sync?

- What happens if D2L API is down when Salesforce tries to poll?

- How are failed sync attempts logged and retried?

- Who gets alerted to sync failures?

Retry Logic:

- How many retry attempts?

- What's the retry interval?

- When do we escalate to manual intervention?

Data Consistency:

- How do we ensure no duplicate Course Connection records?

- How do we handle out-of-order sync (completion before enrollment)?

- What's the rollback strategy if sync fails mid-process?

### 7.5 Testing & Validation

Test Scenarios Needed:

- User enrolls in course → verify Course Connection created in Salesforce

- Bulk enrollments (10+ users) → verify all sync correctly

- API failure simulation → verify retry logic works

- Data reconciliation report → verify D2L and Salesforce in sync

## 8. ASSUMPTIONS & CONSTRAINTS

### 8.1 Technical Assumptions

- D2L Valence API is stable and documented (confirmed available)

- D2L API rate limits are adequate for expected usage

- Salesforce staging environment will be refreshed and ready for dev/test (planned next week)

- D2L sandbox refresh completed and accessible (planned Jan 27)

- Fonteva storefront can integrate with Salesforce for subscription purchases

- Existing Salesforce-Witsby integration patterns can inform Learning Academy design

### 8.2 Known Constraints

- Timeline: Code complete by end of May 2026 (4 months development)

- Resources: DevPixel team availability and capacity

- Technology: D2L lacks webhook capability (must use polling or push from D2L)

- Scope: B2C only for MVP; B2B deferred to Phase 2

- Dependencies: Requires coordination across IT, Marketing, Sales, Customer Success

- Contract: D2L contract year (calendar year) doesn't align with district subscription years (fiscal year variations)

### 8.3 Risks & Mitigations

Risk: Insufficient reporting requirements → major data model changes later

- Mitigation: Complete Section 2 before development begins

Risk: Scope creep without clear MVP definition → July launch at risk

- Mitigation: Make explicit GO/NO-GO decisions in Section 4.2

Risk: Course self-enrollment mechanism unclear → architecture delays

- Mitigation: Resolve Section 7 decision at next meeting (highest priority)

Risk: Subscription cap not enforced → revenue leakage

- Mitigation: Build enforcement into MVP, test thoroughly

## 9. NEXT STEPS & OPEN QUESTIONS SUMMARY

### 9.1 Questions for Next Meeting (Priority Order)

CRITICAL (Must Resolve Before Development):

- Section 7: How does course self-enrollment sync from D2L to Salesforce? (Polling vs push, frequency, data payload, error handling)

- Section 2: What reports are needed? (Drives data sync requirements)

- Section 4: What's explicitly IN vs OUT of MVP scope? (Hard decisions needed)

- Section 3: How is subscription cap enforced? (Pre-validation vs error handling, user experience)

HIGH (Should Resolve Soon): 5. Section 5: Data sync frequency by data type (Real-time vs batch for each element) 6. Section 6: Complete org unit structure document from Ankita (post-sandbox refresh) 7. Section 4: Sales positioning and value prop content from Marketing/Carm's team 8. Section 4: Enrollment expiration/renewal - MVP or Phase 2?

MEDIUM (Can Resolve in Next 2-3 Weeks): 9. Witsby UMM component reuse strategy 10. Salesforce data model ownership (who builds what) 11. District page creation workflow (Phase 2 - B2B) 12. Payment plans - day-one or fast-follow?

### 9.2 Required Deliverables Before Next Meeting

From Ankita:

- D2L org unit structure document (post-sandbox refresh)

- D2L API documentation for enrollment endpoints

- Proposed course self-enrollment sync mechanism (options analysis)

From Carm's Team:

- Reporting requirements inventory (Section 2)

- Sales positioning & value prop content (Section 4)

- MVP scope prioritization decisions (Section 5.2 - with Leadership)

From Brian:

- Review and validate this document with stakeholders

- Facilitate Section 8 technical decision (course enrollment flow)

- Prepare prioritization workshop agenda for next meeting

From DevPixel:

- Review this document before next meeting

- Prepare questions and clarifications

- Provide input on technical options (Section 8)

### 9.3 Meeting Agenda Suggestion (Next DevPixel Meeting)

Part 1: Validate & Refine (30 minutes)

- Review this document section-by-section

- Confirm what's correct, correct what's wrong

- Fill in [DRAFT] sections that need validation

Part 2: Critical Decisions (60 minutes)

- Section 8: Course self-enrollment mechanism (30 min)

- Section 3.3: Cap enforcement approach (15 min)

- Section 5: MVP scope GO/NO-GO decisions (15 min)

Part 3: Planning & Sign-Off (30 minutes)

- Review reporting requirements (if ready from Carm's team)

- Confirm DevPixel has everything needed to start development

- Set expectations for build phase and first demo

- Document remaining questions for follow-up

## 10. DOCUMENT CHANGE LOG

Version 1.0 - January 30, 2026

- Initial draft created based on 1-29 working session and DevPixel meeting

- Extracted user workflows from Witsby UMM walkthrough

- Documented control levels and permissions

- Identified critical gaps requiring input (Sections 2, 4, 5, 8)

- Structured for DevPixel's requested bullet-point format

- Marked all [TBD] and [NEEDS INPUT] sections for clarity

Next Version:

- To be updated after 2/6 LA meeting with filled-in sections

- Decision log for all resolved questions

- Finalized MVP scope and timeline

- Approved by stakeholders for development kickoff

## APPENDIX: KEY CONTACTS & STAKEHOLDERS

Project Leadership:

- Brian Simmons - Product Manager, IT

- Ankita Awasthi - Salesforce/Fonteva Lead, Business Apps

- Dr. Carmalita Seitz - Learning Academy Director

Learning Academy Team:

- Tracy McKee - Learning Academy Operations

- Robert Letcher - Learning Academy Strategy

- Daisy Sam - Director of Online Learning

Development:

- Aris (DevPixel) - Technical Lead

- Bindu (DevPixel) - Development Team

Stakeholders:

- Sales Team - Subscription sales and pricing

- Marketing Team - Positioning, campaigns, content

- Customer Success Team (Brady/Jen) - Onboarding and support

- Finance Team - Billing and reporting

- Leadership - Strategic decisions and approvals

Document Status: DRAFT - FOR REVIEW
Prepared by: Brian Simmons
For questions or clarifications, contact: Brian Simmons